MASTER ROADMAP
AI-Native Automation Platform — Built to Surpass n8n

Evidence base: supplied n8n-master.zip + supplied found-1-main-2.zip + current n8n official catalog.
Prepared: 31 August 2026

# 1. Executive target

Do not build a clone that merely adds more nodes. The target is a production automation platform with n8n-level integration breadth, deeper integration quality, and a stronger AI-native lifecycle: describe → build → test → deploy → observe → govern → repair.

2,000+ integration catalog as a product target; do not claim parity until each connector is implemented and tested.

Complete the 308 n8n core node families from the supplied source as the baseline comparison set.

Keep and deepen the existing AI/RAG/agent/MCP capabilities in your project.

Make integrations production-grade: authentication, pagination, retries, rate limits, webhooks/polling, batching, idempotency, tests and documentation.

Build an Integration SDK/Generator so the catalog can scale beyond what one engineering team can hand-code.

# 2. Important count clarification

The supplied n8n source contains exactly 308 directories under packages/nodes-base/nodes. These are core node-family directories, not the full public n8n integration catalog.

The current official n8n website reports 2,102 integrations in its public catalog and 1,061 on the partner-built/community page. Those catalog counts include the broader ecosystem, not simply the 308 directories in the supplied Git repository.

The supplied project contains 58 integration directories under integrations/. That is a directory/family count; it should not be described as the total number of implemented actions.

# 3. Exact 308 n8n core families from the supplied source

This list is extracted directly from the supplied n8n-master.zip. Preserve the names as the baseline comparison set; implement equivalent functionality in your own code rather than copying n8n source.

| No. | n8n core family | Implementation target |
| --- | --- | --- |
| 1 | ActionNetwork | Implement / verify equivalent capability |
| 2 | ActiveCampaign | Implement / verify equivalent capability |
| 3 | AcuityScheduling | Implement / verify equivalent capability |
| 4 | Adalo | Implement / verify equivalent capability |
| 5 | Affinity | Implement / verify equivalent capability |
| 6 | AgileCrm | Implement / verify equivalent capability |
| 7 | AiTransform | Implement / verify equivalent capability |
| 8 | Airtable | Implement / verify equivalent capability |
| 9 | Airtop | Implement / verify equivalent capability |
| 10 | Amqp | Implement / verify equivalent capability |
| 11 | ApiTemplateIo | Implement / verify equivalent capability |
| 12 | Asana | Implement / verify equivalent capability |
| 13 | Autopilot | Implement / verify equivalent capability |
| 14 | Aws | Implement / verify equivalent capability |
| 15 | BambooHr | Implement / verify equivalent capability |
| 16 | Bannerbear | Implement / verify equivalent capability |
| 17 | Baserow | Implement / verify equivalent capability |
| 18 | Beeminder | Implement / verify equivalent capability |
| 19 | Bitbucket | Implement / verify equivalent capability |
| 20 | Bitly | Implement / verify equivalent capability |
| 21 | Bitwarden | Implement / verify equivalent capability |
| 22 | Box | Implement / verify equivalent capability |
| 23 | Brandfetch | Implement / verify equivalent capability |
| 24 | Brevo | Implement / verify equivalent capability |
| 25 | Bubble | Implement / verify equivalent capability |
| 26 | Cal | Implement / verify equivalent capability |
| 27 | Calendly | Implement / verify equivalent capability |
| 28 | Chargebee | Implement / verify equivalent capability |
| 29 | CircleCi | Implement / verify equivalent capability |
| 30 | Cisco | Implement / verify equivalent capability |
| 31 | Clearbit | Implement / verify equivalent capability |
| 32 | ClickUp | Implement / verify equivalent capability |
| 33 | Clockify | Implement / verify equivalent capability |
| 34 | Cloudflare | Implement / verify equivalent capability |
| 35 | Cockpit | Implement / verify equivalent capability |
| 36 | Coda | Implement / verify equivalent capability |
| 37 | Code | Implement / verify equivalent capability |
| 38 | CoinGecko | Implement / verify equivalent capability |
| 39 | CompareDatasets | Implement / verify equivalent capability |
| 40 | Compression | Implement / verify equivalent capability |
| 41 | Confluence | Implement / verify equivalent capability |
| 42 | Contentful | Implement / verify equivalent capability |
| 43 | ConvertKit | Implement / verify equivalent capability |
| 44 | Copper | Implement / verify equivalent capability |
| 45 | Cortex | Implement / verify equivalent capability |
| 46 | CrateDb | Implement / verify equivalent capability |
| 47 | Cron | Implement / verify equivalent capability |
| 48 | Crypto | Implement / verify equivalent capability |
| 49 | Currents | Implement / verify equivalent capability |
| 50 | CustomerIo | Implement / verify equivalent capability |
| 51 | DataTable | Implement / verify equivalent capability |
| 52 | Databricks | Implement / verify equivalent capability |
| 53 | DateTime | Implement / verify equivalent capability |
| 54 | DebugHelper | Implement / verify equivalent capability |
| 55 | DeepL | Implement / verify equivalent capability |
| 56 | Demio | Implement / verify equivalent capability |
| 57 | Dhl | Implement / verify equivalent capability |
| 58 | Discord | Implement / verify equivalent capability |
| 59 | Discourse | Implement / verify equivalent capability |
| 60 | Disqus | Implement / verify equivalent capability |
| 61 | Drift | Implement / verify equivalent capability |
| 62 | Dropbox | Implement / verify equivalent capability |
| 63 | Dropcontact | Implement / verify equivalent capability |
| 64 | DynamicCredentialCheck | Implement / verify equivalent capability |
| 65 | E2eTest | Implement / verify equivalent capability |
| 66 | ERPNext | Implement / verify equivalent capability |
| 67 | EditImage | Implement / verify equivalent capability |
| 68 | Egoi | Implement / verify equivalent capability |
| 69 | Elastic | Implement / verify equivalent capability |
| 70 | EmailReadImap | Implement / verify equivalent capability |
| 71 | EmailSend | Implement / verify equivalent capability |
| 72 | Emelia | Implement / verify equivalent capability |
| 73 | ErrorTrigger | Implement / verify equivalent capability |
| 74 | Evaluation | Implement / verify equivalent capability |
| 75 | Eventbrite | Implement / verify equivalent capability |
| 76 | ExecuteCommand | Implement / verify equivalent capability |
| 77 | ExecuteWorkflow | Implement / verify equivalent capability |
| 78 | ExecutionData | Implement / verify equivalent capability |
| 79 | Facebook | Implement / verify equivalent capability |
| 80 | FacebookLeadAds | Implement / verify equivalent capability |
| 81 | Figma | Implement / verify equivalent capability |
| 82 | FileMaker | Implement / verify equivalent capability |
| 83 | Files | Implement / verify equivalent capability |
| 84 | Filter | Implement / verify equivalent capability |
| 85 | Flow | Implement / verify equivalent capability |
| 86 | Form | Implement / verify equivalent capability |
| 87 | FormIo | Implement / verify equivalent capability |
| 88 | Formstack | Implement / verify equivalent capability |
| 89 | Freshdesk | Implement / verify equivalent capability |
| 90 | Freshservice | Implement / verify equivalent capability |
| 91 | FreshworksCrm | Implement / verify equivalent capability |
| 92 | Ftp | Implement / verify equivalent capability |
| 93 | Function | Implement / verify equivalent capability |
| 94 | FunctionItem | Implement / verify equivalent capability |
| 95 | GetResponse | Implement / verify equivalent capability |
| 96 | Ghost | Implement / verify equivalent capability |
| 97 | Git | Implement / verify equivalent capability |
| 98 | Github | Implement / verify equivalent capability |
| 99 | Gitlab | Implement / verify equivalent capability |
| 100 | GoToWebinar | Implement / verify equivalent capability |
| 101 | Gong | Implement / verify equivalent capability |
| 102 | Google | Implement / verify equivalent capability |
| 103 | Gotify | Implement / verify equivalent capability |
| 104 | Grafana | Implement / verify equivalent capability |
| 105 | GraphQL | Implement / verify equivalent capability |
| 106 | Grist | Implement / verify equivalent capability |
| 107 | Gumroad | Implement / verify equivalent capability |
| 108 | HackerNews | Implement / verify equivalent capability |
| 109 | HaloPSA | Implement / verify equivalent capability |
| 110 | Harvest | Implement / verify equivalent capability |
| 111 | HelpScout | Implement / verify equivalent capability |
| 112 | HighLevel | Implement / verify equivalent capability |
| 113 | HomeAssistant | Implement / verify equivalent capability |
| 114 | Html | Implement / verify equivalent capability |
| 115 | HtmlExtract | Implement / verify equivalent capability |
| 116 | HttpRequest | Implement / verify equivalent capability |
| 117 | Hubspot | Implement / verify equivalent capability |
| 118 | HumanticAI | Implement / verify equivalent capability |
| 119 | Hunter | Implement / verify equivalent capability |
| 120 | ICalendar | Implement / verify equivalent capability |
| 121 | If | Implement / verify equivalent capability |
| 122 | Intercom | Implement / verify equivalent capability |
| 123 | Interval | Implement / verify equivalent capability |
| 124 | InvoiceNinja | Implement / verify equivalent capability |
| 125 | ItemLists | Implement / verify equivalent capability |
| 126 | Iterable | Implement / verify equivalent capability |
| 127 | Jenkins | Implement / verify equivalent capability |
| 128 | JinaAI | Implement / verify equivalent capability |
| 129 | Jira | Implement / verify equivalent capability |
| 130 | JotForm | Implement / verify equivalent capability |
| 131 | Jwt | Implement / verify equivalent capability |
| 132 | Kafka | Implement / verify equivalent capability |
| 133 | Keap | Implement / verify equivalent capability |
| 134 | KoBoToolbox | Implement / verify equivalent capability |
| 135 | Ldap | Implement / verify equivalent capability |
| 136 | Lemlist | Implement / verify equivalent capability |
| 137 | Line | Implement / verify equivalent capability |
| 138 | Linear | Implement / verify equivalent capability |
| 139 | LingvaNex | Implement / verify equivalent capability |
| 140 | LinkedIn | Implement / verify equivalent capability |
| 141 | LocalFileTrigger | Implement / verify equivalent capability |
| 142 | LoneScale | Implement / verify equivalent capability |
| 143 | MQTT | Implement / verify equivalent capability |
| 144 | Magento | Implement / verify equivalent capability |
| 145 | Mailcheck | Implement / verify equivalent capability |
| 146 | Mailchimp | Implement / verify equivalent capability |
| 147 | MailerLite | Implement / verify equivalent capability |
| 148 | Mailgun | Implement / verify equivalent capability |
| 149 | Mailjet | Implement / verify equivalent capability |
| 150 | Mandrill | Implement / verify equivalent capability |
| 151 | ManualTrigger | Implement / verify equivalent capability |
| 152 | Markdown | Implement / verify equivalent capability |
| 153 | Marketstack | Implement / verify equivalent capability |
| 154 | Matrix | Implement / verify equivalent capability |
| 155 | Mattermost | Implement / verify equivalent capability |
| 156 | Mautic | Implement / verify equivalent capability |
| 157 | Medium | Implement / verify equivalent capability |
| 158 | Merge | Implement / verify equivalent capability |
| 159 | MessageAnAgent | Implement / verify equivalent capability |
| 160 | MessageBird | Implement / verify equivalent capability |
| 161 | Metabase | Implement / verify equivalent capability |
| 162 | Microsoft | Implement / verify equivalent capability |
| 163 | Mindee | Implement / verify equivalent capability |
| 164 | Misp | Implement / verify equivalent capability |
| 165 | MistralAI | Implement / verify equivalent capability |
| 166 | Mocean | Implement / verify equivalent capability |
| 167 | MondayCom | Implement / verify equivalent capability |
| 168 | MongoDb | Implement / verify equivalent capability |
| 169 | MonicaCrm | Implement / verify equivalent capability |
| 170 | MoveBinaryData | Implement / verify equivalent capability |
| 171 | Msg91 | Implement / verify equivalent capability |
| 172 | MySql | Implement / verify equivalent capability |
| 173 | N8n | Implement / verify equivalent capability |
| 174 | N8nTrainingCustomerDatastore | Implement / verify equivalent capability |
| 175 | N8nTrainingCustomerMessenger | Implement / verify equivalent capability |
| 176 | N8nTrigger | Implement / verify equivalent capability |
| 177 | Nasa | Implement / verify equivalent capability |
| 178 | Netlify | Implement / verify equivalent capability |
| 179 | Netscaler | Implement / verify equivalent capability |
| 180 | NextCloud | Implement / verify equivalent capability |
| 181 | NoOp | Implement / verify equivalent capability |
| 182 | NocoDB | Implement / verify equivalent capability |
| 183 | Notion | Implement / verify equivalent capability |
| 184 | Npm | Implement / verify equivalent capability |
| 185 | Odoo | Implement / verify equivalent capability |
| 186 | Okta | Implement / verify equivalent capability |
| 187 | OneSimpleApi | Implement / verify equivalent capability |
| 188 | Onfleet | Implement / verify equivalent capability |
| 189 | OpenAi | Implement / verify equivalent capability |
| 190 | OpenThesaurus | Implement / verify equivalent capability |
| 191 | OpenWeatherMap | Implement / verify equivalent capability |
| 192 | Oracle | Implement / verify equivalent capability |
| 193 | Orbit | Implement / verify equivalent capability |
| 194 | Oura | Implement / verify equivalent capability |
| 195 | Paddle | Implement / verify equivalent capability |
| 196 | PagerDuty | Implement / verify equivalent capability |
| 197 | PayPal | Implement / verify equivalent capability |
| 198 | Peekalink | Implement / verify equivalent capability |
| 199 | Perplexity | Implement / verify equivalent capability |
| 200 | Phantombuster | Implement / verify equivalent capability |
| 201 | PhilipsHue | Implement / verify equivalent capability |
| 202 | Pipedrive | Implement / verify equivalent capability |
| 203 | Plivo | Implement / verify equivalent capability |
| 204 | PostBin | Implement / verify equivalent capability |
| 205 | PostHog | Implement / verify equivalent capability |
| 206 | Postgres | Implement / verify equivalent capability |
| 207 | Postmark | Implement / verify equivalent capability |
| 208 | ProfitWell | Implement / verify equivalent capability |
| 209 | Pushbullet | Implement / verify equivalent capability |
| 210 | Pushcut | Implement / verify equivalent capability |
| 211 | Pushover | Implement / verify equivalent capability |
| 212 | QuestDb | Implement / verify equivalent capability |
| 213 | QuickBase | Implement / verify equivalent capability |
| 214 | QuickBooks | Implement / verify equivalent capability |
| 215 | QuickChart | Implement / verify equivalent capability |
| 216 | RabbitMQ | Implement / verify equivalent capability |
| 217 | Raindrop | Implement / verify equivalent capability |
| 218 | ReadBinaryFile | Implement / verify equivalent capability |
| 219 | ReadBinaryFiles | Implement / verify equivalent capability |
| 220 | ReadPdf | Implement / verify equivalent capability |
| 221 | Reddit | Implement / verify equivalent capability |
| 222 | Redis | Implement / verify equivalent capability |
| 223 | RenameKeys | Implement / verify equivalent capability |
| 224 | RespondToWebhook | Implement / verify equivalent capability |
| 225 | Rocketchat | Implement / verify equivalent capability |
| 226 | RssFeedRead | Implement / verify equivalent capability |
| 227 | Rundeck | Implement / verify equivalent capability |
| 228 | S3 | Implement / verify equivalent capability |
| 229 | Salesforce | Implement / verify equivalent capability |
| 230 | Salesmate | Implement / verify equivalent capability |
| 231 | Schedule | Implement / verify equivalent capability |
| 232 | SeaTable | Implement / verify equivalent capability |
| 233 | SecurityScorecard | Implement / verify equivalent capability |
| 234 | Segment | Implement / verify equivalent capability |
| 235 | SendGrid | Implement / verify equivalent capability |
| 236 | Sendy | Implement / verify equivalent capability |
| 237 | SentryIo | Implement / verify equivalent capability |
| 238 | ServiceNow | Implement / verify equivalent capability |
| 239 | Set | Implement / verify equivalent capability |
| 240 | Shopify | Implement / verify equivalent capability |
| 241 | Signl4 | Implement / verify equivalent capability |
| 242 | Simulate | Implement / verify equivalent capability |
| 243 | Slack | Implement / verify equivalent capability |
| 244 | Sms77 | Implement / verify equivalent capability |
| 245 | Snowflake | Implement / verify equivalent capability |
| 246 | SplitInBatches | Implement / verify equivalent capability |
| 247 | Splunk | Implement / verify equivalent capability |
| 248 | Spotify | Implement / verify equivalent capability |
| 249 | SpreadsheetFile | Implement / verify equivalent capability |
| 250 | SseTrigger | Implement / verify equivalent capability |
| 251 | Ssh | Implement / verify equivalent capability |
| 252 | Stackby | Implement / verify equivalent capability |
| 253 | StickyNote | Implement / verify equivalent capability |
| 254 | StopAndError | Implement / verify equivalent capability |
| 255 | Storyblok | Implement / verify equivalent capability |
| 256 | Strapi | Implement / verify equivalent capability |
| 257 | Strava | Implement / verify equivalent capability |
| 258 | Stripe | Implement / verify equivalent capability |
| 259 | Supabase | Implement / verify equivalent capability |
| 260 | SurveyMonkey | Implement / verify equivalent capability |
| 261 | Switch | Implement / verify equivalent capability |
| 262 | SyncroMSP | Implement / verify equivalent capability |
| 263 | Taiga | Implement / verify equivalent capability |
| 264 | Tapfiliate | Implement / verify equivalent capability |
| 265 | Telegram | Implement / verify equivalent capability |
| 266 | TheHive | Implement / verify equivalent capability |
| 267 | TheHiveProject | Implement / verify equivalent capability |
| 268 | TimeSaved | Implement / verify equivalent capability |
| 269 | TimescaleDb | Implement / verify equivalent capability |
| 270 | Todoist | Implement / verify equivalent capability |
| 271 | Toggl | Implement / verify equivalent capability |
| 272 | Totp | Implement / verify equivalent capability |
| 273 | Transform | Implement / verify equivalent capability |
| 274 | TravisCi | Implement / verify equivalent capability |
| 275 | Trello | Implement / verify equivalent capability |
| 276 | Twake | Implement / verify equivalent capability |
| 277 | Twilio | Implement / verify equivalent capability |
| 278 | Twist | Implement / verify equivalent capability |
| 279 | Twitter | Implement / verify equivalent capability |
| 280 | Typeform | Implement / verify equivalent capability |
| 281 | UProc | Implement / verify equivalent capability |
| 282 | UnleashedSoftware | Implement / verify equivalent capability |
| 283 | Uplead | Implement / verify equivalent capability |
| 284 | UptimeRobot | Implement / verify equivalent capability |
| 285 | UrlScanIo | Implement / verify equivalent capability |
| 286 | Venafi | Implement / verify equivalent capability |
| 287 | Vero | Implement / verify equivalent capability |
| 288 | Vonage | Implement / verify equivalent capability |
| 289 | Wait | Implement / verify equivalent capability |
| 290 | Webflow | Implement / verify equivalent capability |
| 291 | Webhook | Implement / verify equivalent capability |
| 292 | Wekan | Implement / verify equivalent capability |
| 293 | WhatsApp | Implement / verify equivalent capability |
| 294 | Wise | Implement / verify equivalent capability |
| 295 | WooCommerce | Implement / verify equivalent capability |
| 296 | Wordpress | Implement / verify equivalent capability |
| 297 | Workable | Implement / verify equivalent capability |
| 298 | WorkflowTrigger | Implement / verify equivalent capability |
| 299 | WriteBinaryFile | Implement / verify equivalent capability |
| 300 | Wufoo | Implement / verify equivalent capability |
| 301 | Xero | Implement / verify equivalent capability |
| 302 | Xml | Implement / verify equivalent capability |
| 303 | Yourls | Implement / verify equivalent capability |
| 304 | Zammad | Implement / verify equivalent capability |
| 305 | Zendesk | Implement / verify equivalent capability |
| 306 | Zoho | Implement / verify equivalent capability |
| 307 | Zoom | Implement / verify equivalent capability |
| 308 | Zulip | Implement / verify equivalent capability |

# 4. Your current project: what is already present

The supplied project currently exposes 58 integration directories. Several are broad AI/platform capability families rather than one SaaS connector, so the right comparison is capability-by-capability, not directory count alone.

agentflow

agents

ai

airtable

analytic

asana_

aws_s3_

box

cache

chains

confluence

core

database

discord

document_loaders

dropbox

email_

embeddings

engine

freshdesk

github

google

graphs

hubspot

intercom

jira_

linear

llm

mailchimp

mcp_

memory

moderation

monday

multiagents

notion

outputparsers

pagerduty_

prompts

recordmanager

responsesynthesizer

retrievers

salesforce

sequentialagents

slack

speechtotext

stripe_

telegram

text_splitters

tools

trello_

twilio_

typeform

utilities

vector

vectorstores

whatsapp

zendesk

zoom

# 5. Integration expansion program

The following is the recommended expansion backlog. It is deliberately grouped by business domain so the platform gains breadth systematically. It is not presented as an exhaustive 1,061-item mirror.

## CRM & Sales

Pipedrive, Zoho CRM, Microsoft Dynamics 365, Copper, Close, Freshsales, Keap, HighLevel, Insightly, Capsule CRM, SugarCRM, Creatio, Salesloft, Outreach, Apollo, ZoomInfo, Gong, Clari, Lusha, RocketReach, Snov.io, Hunter, Lemlist, Instantly.

## Marketing & Customer Engagement

ActiveCampaign, Brevo, Klaviyo, MailerLite, ConvertKit, GetResponse, Campaign Monitor, Customer.io, Drip, Marketo, Pardot, Constant Contact, SendGrid, Mailgun, Postmark, Resend, Beehiiv, Unbounce, Jotform, SurveyMonkey, Tally.

## Payments, Finance & Accounting

Stripe, PayPal, Square, Wise, Razorpay, Cashfree, PayU, Xero, QuickBooks, FreshBooks, Zoho Books, Sage, Wave, Chargebee, Recurly, Paddle, Lemon Squeezy, Brex, Ramp, Plaid, GoCardless.

## Ecommerce & Shipping

Shopify, WooCommerce, BigCommerce, Magento, PrestaShop, Ecwid, Etsy, eBay, Amazon, Walmart Marketplace, Lightspeed, ShipStation, Shippo, EasyPost, AfterShip, Recharge, Gorgias, Yotpo, Shiprocket, Delhivery.

## Communication & Social

Microsoft Teams, Google Chat, Messenger, Instagram, LinkedIn, X, Reddit, YouTube, TikTok, Pinterest, Threads, Vonage, Plivo, MessageBird, Mattermost, Rocket.Chat, Webex, RingCentral, Aircall, Dialpad, Pusher.

## Developer, DevOps & Observability

GitHub, GitLab, Bitbucket, Azure DevOps, Jenkins, CircleCI, Buildkite, TeamCity, Docker, Kubernetes, Helm, Terraform, Pulumi, Vercel, Netlify, Railway, Render, Fly.io, Heroku, DigitalOcean, Datadog, New Relic, Sentry, Opsgenie, Grafana, Prometheus.

## Cloud & Data

AWS S3, AWS Lambda, AWS SQS, AWS SNS, AWS SES, AWS DynamoDB, AWS EventBridge, AWS CloudWatch, AWS Secrets Manager, AWS Step Functions, Google BigQuery, Google Pub/Sub, Google Cloud Storage, Google Cloud Run, Google Firestore, Google Secret Manager, Azure Blob Storage, Azure Functions, Azure Service Bus, Azure Event Grid, Azure Cosmos DB, Azure Key Vault, Snowflake, Databricks, ClickHouse, DuckDB, Elasticsearch, OpenSearch, Cassandra, CockroachDB, Supabase, Neon.

## Messaging & Event Infrastructure

Apache Kafka, RabbitMQ, Amazon SQS, Google Pub/Sub, Azure Service Bus, NATS, MQTT, Redis Streams, Apache Pulsar, WebSockets, Server-Sent Events, Amazon EventBridge.

## Files, Documents & Browser

Microsoft OneDrive, SharePoint, WebDAV, Playwright, Puppeteer, OCR, PDF processing, DOCX processing, XLSX processing, image processing, audio processing, video processing.

## AI / ML ecosystem

Azure OpenAI, Amazon Bedrock, Google Vertex AI, OpenAI, Anthropic, Gemini, Mistral, Cohere, Groq, DeepSeek, xAI, Perplexity, Together AI, Fireworks AI, OpenRouter, Hugging Face, Replicate, Cerebras, SambaNova, Ollama, LM Studio, NVIDIA NIM.

## India-focused

Razorpay, Cashfree, PayU, PhonePe business APIs, Zoho, Tally integrations, GST APIs, IndiaMART, Shiprocket, Delhivery, Ecom Express, Blue Dart.

# 6. Integration quality standard — required for every connector

Authentication: API key, OAuth2/OIDC, service accounts, JWT/basic auth where supported; credential test and refresh.

Operations: create, get, list, search, update, delete, bulk/batch, upload/download where the provider supports them.

Triggers: webhook first; polling fallback where appropriate; incremental/cursor sync.

Reliability: retries, exponential backoff, timeout, rate-limit handling, provider error mapping, circuit breaker.

Data: schema validation, pagination, cursor handling, binary data, large payload handling.

Correctness: idempotency keys, deduplication, deterministic retries, safe replays.

Testing: unit tests, mocked provider responses, authentication tests, pagination tests, rate-limit tests, failure tests.

Documentation: credentials, operations, inputs/outputs, examples, limitations, rate limits, webhook setup.

Observability: request IDs, provider latency, retries, failures, cost/usage where available.

Security: secret isolation, SSRF protection for generic HTTP, least-privilege scopes, redaction of secrets.

# 7. Core workflow engine — maturity checklist

DAG execution with deterministic state and durable execution records.

Sync, async, streaming, long-running and resumable executions.

Distributed workers, queues, priority queues, per-tenant/per-workflow concurrency and autoscaling.

Pause/resume, cancellation, checkpoints, crash recovery and graceful shutdown.

Retries with exponential backoff, timeout, fallback, circuit breakers, dead-letter queues and replay.

Idempotency, deduplication, distributed locks and transaction/compensation boundaries.

Partial retry: retry a failed node or branch without rerunning successful work.

Event bus with ordering, replay, consumer groups, dead-letter events and backpressure.

Scheduler with time zones, business hours, calendars, missed-run recovery and dynamic schedules.

Large-payload/file handling without forcing all binary data through the control plane.

# 8. Builder / developer experience

Canvas: auto-layout, minimap, grouping, comments, search, keyboard shortcuts, templates, reusable components.

Typed data mapping and expression editor with autocomplete and schema-aware validation.

Sub-workflows and reusable components with versioned interfaces.

Visual execution preview and live input/output inspection.

CLI: init, dev, test, validate, deploy, logs, run, rollback.

SDKs for TypeScript/JavaScript, Python and Go; REST API for everything.

OpenAPI import that can generate credentials, resources, operations, schemas, pagination and tests.

Integration generator that turns provider API documentation into a scaffolded connector.

# 9. AI-native workflow system

Natural language → workflow graph.

Natural language → modify existing graph.

AI-generated node configuration, expressions and mappings.

AI-generated test cases and test data.

AI workflow explanation and documentation.

AI workflow optimization for cost, latency and reliability.

AI error diagnosis with evidence from logs and execution state.

Self-healing with policy controls: diagnose → propose → test → approve/deploy → monitor.

Agent tool permissions, maximum steps, cost limits, runtime limits and network restrictions.

Agent checkpoints, memory, trajectory tracing, evaluation and replay.

Multi-agent orchestration, supervisor/worker patterns and agent-to-agent communication.

MCP client/server, tool discovery, resource discovery, permissions, health checks and approvals.

# 10. Browser + computer automation

Playwright/Puppeteer-based browser workers.

Navigation, click, type, select, upload, download, screenshot and DOM extraction.

Persistent browser profiles, cookies and authenticated sessions.

Browser triggers and scheduled browser workflows.

Browser-agent tool with explicit permissions, timeouts and audit trail.

# 11. Testing and debugging

Unit, integration, end-to-end, regression, load, stress and failure-injection testing.

Mock APIs, mock nodes, fixtures, assertions and snapshots.

Breakpoints, step execution, input/output inspector, request/response inspector.

Replay from any node, execution diff and deterministic replay where possible.

AI root-cause analysis that cites the failed operation, response and execution history.

Workflow simulation before production deployment.

# 12. Git / environments / release management

Git-backed workflow definitions.

Branches, commits, visual diffs, merge, tags and pull-request workflow.

Development → staging → production environments.

Environment-specific variables and credentials.

CI validation and automated workflow tests.

Deployment history, approval gates and one-click rollback.

# 13. Observability and operations

OpenTelemetry traces, metrics and logs.

Workflow/node latency, queue latency, throughput, failure rate and retry rate.

Worker health, queue health, dependency health and SLA/SLO tracking.

Prometheus/Grafana-compatible metrics.

Alerting and anomaly detection.

AI observability: model, tokens, cost, latency, prompt/version, tool calls and agent trajectory.

# 14. Security, governance and enterprise

RBAC, organizations, teams, projects and service accounts.

SSO: SAML/OIDC; SCIM provisioning; MFA.

Secrets vault, external secret managers and credential rotation.

Audit logs, data retention, data masking and PII detection.

IP allow/deny lists, network policies and outbound-domain policies.

Per-workflow/node/tool/agent permissions.

Human approval gates, escalation and multi-person approval.

Per-tenant quotas, concurrency limits, spend limits and data isolation.

Backup, restore and disaster recovery.

# 15. Marketplace and ecosystem

Marketplace for integrations, nodes, workflows, agents, MCP servers, templates and tools.

Developer publishing SDK with versioning and dependency management.

Package signing, security scanning and verified publishers.

Ratings/reviews, changelogs, update channels and rollback.

Partner program so external developers can expand the catalog instead of your team implementing every connector.

# 16. Recommended implementation order

P0 — Foundation: Finish the execution engine, state model, queue/worker reliability, retries, idempotency, timeout, cancellation, pause/resume, replay and durable execution.

P1 — n8n core parity: Implement the 308 supplied n8n core families as the baseline; prioritize triggers, core transformations, HTTP/API, databases, files, SaaS actions and execution controls.

P2 — Integration factory: Build the Integration SDK/OpenAPI importer, credential framework, webhook/polling framework, pagination, rate limits, tests and docs.

P3 — 1,000+ catalog expansion: Add the highest-value missing SaaS, CRM, marketing, finance, ecommerce, communication, developer, cloud, data and India-focused integrations.

P4 — Production maturity: Git, environments, debugger, testing, observability, audit, SSO/SCIM, secrets, multi-tenancy and disaster recovery.

P5 — AI advantage: Natural-language workflow builder, graph editing, AI testing, AI optimization, agent governance and controlled self-healing.

P6 — Ecosystem: Marketplace, partner SDK, verified integrations, MCP ecosystem and third-party publishing.

# 17. Definition of “better than n8n”

Do not measure success only by connector count. The platform should be able to connect to the same important services, expose deeper operations, execute reliably at scale, provide a superior debugger, support Git/environments/enterprise governance, and let AI create/test/modify/repair workflows under explicit policies.

Breadth: 2,000+ catalog target.

Depth: production-grade operations and triggers for high-value connectors.

Engine: durable distributed execution with replay and recovery.

Developer: SDK + OpenAPI importer + CLI + Git.

AI: goal-to-workflow + workflow editing + testing + controlled self-healing.

Enterprise: SSO/SCIM/RBAC/audit/secrets/multi-tenancy.

Ecosystem: marketplace + third-party integrations + MCP.

# 18. Source / verification notes

Primary repository comparison: the two ZIP files supplied in this conversation. The 308-family count in this document was extracted directly from n8n-master.zip under packages/nodes-base/nodes/.

Current public n8n catalog counts were checked on 31 August 2026: the official integrations page reports 2,102 integrations; the partner-built/community page reports 1,061 integrations. These numbers are catalog counts and can change over time.

Official references:

https://n8n.io/integrations/

https://n8n.io/integrations/partner-built/

https://n8n.io/integrations/categories/communication/

https://n8n.io/integrations/categories/productivity/